MangaShelf PWA

Product Requirements Document

v1.0 — Personal Use

Author: Fakhrul Azim

Date: March 2026

Status: Draft — Ready for Execution

Platform: iPhone (iOS Safari PWA)

Deployment: Self-hosted (personal VPS / Render free tier)

Stack: Next.js 14 · Tailwind CSS · Framer Motion · Firebase

Primary API: MangaDex API v5 (free, no auth required for browse/read)

# 1. Overview & Problem Statement

The Android manga reader ecosystem (Mihon, Tachiyomi, Komikku) provides a rich feature set: extension-based source management, chapter tracking, customisable reading modes, and library organisation. This entire ecosystem is unavailable on iOS due to platform restrictions on sideloading APKs.

This project builds a personal Progressive Web App (PWA) that replicates the core Mihon/Tachiyomi experience in a mobile browser on iPhone, with no App Store submission required. The app will be installable to the home screen via Safari and function offline for downloaded chapters.

This is a solo personal project — not for public distribution. Open-sourcing later is optional.

# 2. Goals & Non-Goals

## 2.1 Goals

- Browse and read manga from MangaDex (primary source)

- Library management: track reading progress per series and chapter

- Two reading modes: vertical scroll (webtoon) and horizontal page-flip

- Installable as PWA on iPhone home screen

- Offline reading for downloaded/cached chapters

- Customisable reader UI: background colour, font size, reading direction

- Search and filter by title, genre, author, status

- Chapter download queue for offline access

## 2.2 Non-Goals (v1)

- Multi-source extension system (Mihon-style .jar plugins) — v2 consideration

- Social features (comments, ratings, sharing)

- iOS/Android native app — PWA only

- Public deployment or multi-user support

- Scanlation group management or upload tools

# 3. User Stories

| # | Story | Priority |
| --- | --- | --- |
| US-01 | As a user, I can search for manga by title and see cover, synopsis, and genre tags. | P0 |
| US-02 | As a user, I can add a series to My Library with one tap. | P0 |
| US-03 | As a user, I can see all chapters for a series and which ones I have read. | P0 |
| US-04 | As a user, I can read a chapter in vertical scroll mode (webtoon). | P0 |
| US-05 | As a user, I can read a chapter in horizontal page-flip mode. | P0 |
| US-06 | As a user, my reading progress is saved and resumes where I left off. | P0 |
| US-07 | As a user, I can install the app to my iPhone home screen. | P0 |
| US-08 | As a user, I can mark chapters as read/unread manually. | P1 |
| US-09 | As a user, I can download chapters for offline reading. | P1 |
| US-10 | As a user, I can customise reading background (white/black/sepia) and tap zones. | P1 |
| US-11 | As a user, I can filter my library by genre, status (ongoing/completed). | P1 |
| US-12 | As a user, I receive a badge on library entries when new chapters are available. | P2 |

# 4. Tech Stack

## 4.1 Frontend

| Layer | Technology | Reason |
| --- | --- | --- |
| Framework | Next.js 14 (App Router) | Familiar from internship; SSR for fast initial load |
| Styling | Tailwind CSS | Rapid UI; mobile-first utilities |
| Animation | Framer Motion | Smooth page transitions in reader |
| State | Zustand | Lightweight global store for library/reader state |
| PWA | next-pwa (Workbox) | Service worker + manifest generation |
| Icons | Lucide React | Consistent icon set |

## 4.2 Backend / Data

| Layer | Technology | Reason |
| --- | --- | --- |
| Primary API | MangaDex API v5 | Free, no auth for public endpoints, large catalogue |
| Auth (optional) | Firebase Auth | Google login for syncing library across devices |
| Database | Firebase Firestore | Store library, progress, settings per user |
| Image proxy | Next.js API route | Bypass CORS on MangaDex CDN images |
| Offline cache | Service Worker (Workbox) | Cache chapter images for offline reading |

## 4.3 Hosting

| Service | Use | Cost |
| --- | --- | --- |
| Vercel (free tier) | Frontend Next.js deployment | Free |
| Firebase Spark | Auth + Firestore + Storage | Free (within limits) |
| MangaDex CDN | Manga images served directly | Free |

# 5. Feature Specifications

## 5.1 Library View

The main screen. Displays all saved manga as a grid of cover cards.

- Cover image, title, last-read chapter, and unread chapter count badge

- Sort by: last updated, last read, title A-Z, date added

- Filter panel: genre tags, publication status (ongoing / completed / hiatus)

- Long-press or swipe on card to reveal: Remove, Mark all read, Download next

- Pull-to-refresh to check for new chapters on all library entries

## 5.2 Browse / Search

- Search bar with live suggestions (queries MangaDex /manga endpoint)

- Results grid: cover, title, rating, status badge

- Detail page: full synopsis, author, artist, tags, chapter list preview

- 'Add to Library' button on detail page

- Filter search by: content rating, language (English), sort by relevance / latest / rating

## 5.3 Chapter List

- All chapters listed newest-first (default) or oldest-first (toggle)

- Each row: chapter number, title (if any), upload date, scanlation group, read/unread dot

- Tap to open reader. Long-press for: Mark read, Download, Copy link

- 'Continue reading' button pinned at top — jumps to first unread chapter

## 5.4 Reader

Core reading experience. Two modes selectable per-chapter or globally in settings.

### Vertical scroll mode (default for webtoons)

- Single continuous vertical scroll through all pages

- Double-tap to zoom; pinch-to-zoom supported

- Auto-marks chapter as read when scrolled past 80% of pages

- Bottom floating bar: chapter title, page X/Y, settings icon

### Horizontal page-flip mode

- RTL (right-to-left, default for manga) and LTR (toggle in settings)

- Tap left/right edge to go prev/next page; swipe gesture also works

- Page indicator dots at bottom

### Reader settings panel (bottom sheet)

- Background: white / black / sepia

- Switch reading mode (vertical ↔ horizontal)

- Reading direction: LTR / RTL

- Image fit: fit width / fit height / original

## 5.5 PWA & Offline

- manifest.json: app name, icons (192x192, 512x512), theme colour, display: standalone

- Service worker caches: app shell, last-opened chapter images, library metadata

- Download chapter button: fetches all page images and caches in IndexedDB via Workbox

- Downloaded chapters visible with a download icon in chapter list

- Settings toggle to auto-download next chapter after finishing current one

# 6. MangaDex API v5 — Key Endpoints

Base URL: https://api.mangadex.org  |  No API key required for public read endpoints.

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /manga | GET | Search manga — params: title, tags[], status, limit, offset |
| /manga/{id} | GET | Get manga detail — includes description, tags, links |
| /manga/{id}/aggregate | GET | Get chapter count per volume |
| /manga/{id}/feed | GET | Get chapter list — params: translatedLanguage[], order |
| /chapter/{id} | GET | Get single chapter metadata |
| /at-home/server/{chapterId} | GET | Get image server URL + page filenames for a chapter |
| /cover | GET | Get cover art list for a manga ID |
| /manga/{id}/status | GET/POST | Get or set reading status (requires auth) |

Image URL pattern for chapter pages:

{baseUrl}/data/{chapterHash}/{pageFilename}

Use the /at-home/server/{chapterId} response to construct full image URLs. Route all image requests through a Next.js API proxy route (/api/image?url=...) to avoid CORS issues on Safari.

# 7. Data Models (Firestore)

## 7.1 users/{userId}/library/{mangaId}

| Field | Type | Description |
| --- | --- | --- |
| mangaId | string | MangaDex manga UUID |
| title | string | Manga title (cached) |
| coverUrl | string | Cover image URL (cached) |
| status | string | reading ¦ completed ¦ on_hold ¦ dropped ¦ plan_to_read |
| lastReadChapterId | string | Chapter UUID of last read chapter |
| lastReadPage | number | Last page index within that chapter |
| readChapterIds | string[] | Array of all read chapter UUIDs |
| addedAt | timestamp | When added to library |
| updatedAt | timestamp | Last activity timestamp |

## 7.2 users/{userId}/settings

| Field | Type | Default |
| --- | --- | --- |
| readingMode | string | vertical |
| readingDirection | string | rtl |
| readerBackground | string | white |
| imageFit | string | fit-width |
| autoDownloadNext | boolean | false |

# 8. Screens & Routes

| Route | Component | Description |
| --- | --- | --- |
| / | LibraryPage | Main library grid; shows saved manga |
| /browse | BrowsePage | Search and discover new manga |
| /manga/[id] | MangaDetailPage | Series info, synopsis, chapter list |
| /manga/[id]/chapter/[chapterId] | ReaderPage | The reader — vertical or horizontal mode |
| /settings | SettingsPage | Global reader and app preferences |
| /downloads | DownloadsPage | Manage offline downloaded chapters |

# 9. Build Plan — Tool Assignment

## Phase 1 — Research (Manus)

Paste this prompt into Manus:

Research: (1) MangaDex API v5 — list all public endpoints, rate limits, and pagination patterns. (2) Find any existing Next.js + MangaDex open-source projects on GitHub for reference. (3) Identify the best Workbox strategy for caching manga chapter images (large binary files). (4) List any known CORS issues with MangaDex CDN image URLs from a browser and standard proxy solutions.

## Phase 2 — UI Scaffold (Lovable)

Paste Section 5 (Feature Specifications) + Section 8 (Screens & Routes) into Lovable with this prefix:

Build a manga reader PWA using Next.js 14 and Tailwind CSS. Dark-mode first. Mobile-optimised (375px base width). Implement all screens listed below with placeholder data (no real API calls yet). Focus on pixel-perfect layout and smooth navigation between screens.

## Phase 3 — Core Logic (Antigravity)

- Wire MangaDex API calls using fetch (Section 6 endpoints)

- Implement image proxy route: /api/image

- Build Zustand store: library state, reading progress, settings

- Implement chapter progress auto-save (80% scroll threshold)

- Add Firestore read/write for library and settings

- Service worker setup with next-pwa

## Phase 4 — Review & Polish (Claude.ai)

- Code review: reader component performance, image loading strategy

- PWA audit: manifest.json completeness, Lighthouse PWA score

- Offline UX: graceful fallback when images aren't cached

- README and inline code documentation

# 10. Milestones

| Milestone | Deliverable | Owner Tool |
| --- | --- | --- |
| M0 — Research | API endpoint list, rate limits, CORS solution confirmed | Manus |
| M1 — Shell | All 6 routes navigable with placeholder UI, PWA installable | Lovable |
| M2 — Browse | Search works, manga detail page loads real data from MangaDex | Antigravity |
| M3 — Reader | Both reading modes functional with real chapter images | Antigravity |
| M4 — Library | Add/remove from library, progress tracked, persists in Firebase | Antigravity |
| M5 — Offline | Chapter download works, cached chapters readable with no internet | Antigravity |
| M6 — Polish | PWA score > 90, code review done, README written | Claude.ai |

# 11. Out of Scope (v2 Ideas)

- Extension/source plugin system (bring your own scrapers)

- Multiple reading sources beyond MangaDex (e.g. MangaSee, Bato.to)

- Desktop companion app

- Tracking sync with MyAnimeList or AniList

- Open-source release and contributor docs

MangaShelf PWA — PRD v1.0 — Personal Use Only — Fakhrul Azim — March 2026